Planning Logic – Implement Client Script & UI Policy (Incident)

Team ID: SWTID-2026-5148   |   Date: 1 October 2026

Team: Mathangi S (Team Leader), Meena Varshini T P, Mirthika R, Muthu Priya U  |  Team Size: 4

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Story points used in this project: 1, 2, 3, 5

Sprint 1

Incident Creation & Impact Handling (Epic 1)

Setting Impact to High(USN1) 1

Mandatory Assignment group(USN2) 2

Auto-set Urgency (onChange)(USN3) 2

Urgency read-only(USN4) 2

Configuration (Epic 2)

Creating UI Policy & Actions(USN11) 3

Creating Client Scripts(USN12) 3

Total Story Point in Sprint 1= 1+2+2+2+3+3=13

Sprint 2

Save Validation (Epic 3)

Block save without Assigned To (onSubmit)(USN5) 3

Successful save(USN6) 1

Reverse Behaviour (Epic 4)

Reverse condition(USN7) 2

State Update (Epic 5)

State update on form(USN8) 1

Data Quality & Control (Epic 6)

Block State edit in list (onCellEdit)(USN9) 3

Total Story Point in Sprint 2= 3+1+2+1+3=10

Sprint 3

Data Quality & Control (Epic 6)

Complete High-impact data for reports(USN10) 2

Testing (Epic 7)

Testing the configuration(USN13) 3

Incident Submission (Epic 8)

High-impact issue submission(USN14) 2

Total Story Point in Sprint 3= 2+3+2=7

Total Story Points

Sprint 1 = 13

Sprint 2 = 10

Sprint 3 = 7

Velocity= Total Story Points Completed / Number of Sprints

Total story Points= 13+10+7=30

No of Sprints= 3

Velocity =30/3

10 (Story Points per Sprint)

Your team’s velocity is 10 Story Points per Sprint.